TRIPLE I ESG PORTAL

Engineering Specification

PCF Module + Sector Packs

Roadmap: Q2 2026 — Q1 2027

Version 1.0  ·  Confidential

How to read this document Every feature is broken into implementation tickets. Each ticket has a scope, an acceptance criterion, backend tasks (Prisma + Express), frontend tasks (React + Tailwind + Recharts), and a UI spec. Tickets are sized in story points (1 = ~half-day of one engineer; 13 = a whole sprint for a small team). Priorities are P0 = blocker for release, P1 = launch-critical, P2 = can slip one sprint.

# 0. Orientation

## 0.1 What we are building

Three distinct but interdependent capabilities that extend the existing Triple I ESG Portal from a horizontal ESG reporting tool into a vertical, product-aware, supply-chain-aware platform. Delivered across four quarters:

| Quarter | Release | Customer outcome |
| --- | --- | --- |
| Q2–Q3 2026 | PCF Module (Lite) + Electronics Sector Pack | Unigen can calculate and share per-SKU product carbon footprints using their existing BOM data, and report against SASB TC-HW / Responsible Business Alliance alongside GRI. |
| Q4 2026 | Automotive Sector Pack + Supplier Scope 3 Portal | Automotive Tier-1/2 suppliers can issue Catena-X-compatible PCFs to OEMs; buyers collect primary-data Scope 3 through a supplier-side portal. |
| Q1 2027 | Real Estate + Financial Services Sector Packs | GRESB-ready asset-level dashboards for REITs; PCAF financed emissions + SFDR PAI indicators for banks and asset managers. |

## 0.2 How this plugs into the existing codebase

The current stack is Node.js + Express + Prisma ORM + PostgreSQL on the backend, and React 18 + Vite + TailwindCSS + Recharts on the frontend. All new work extends this stack — no framework changes. The existing modules (E1 Climate, S1 Workforce, SBTi Targets, Reports, Data Connections, Credits, History, Lineage) stay exactly as they are; the new modules sit alongside them and reuse the same primitives (auth middleware, credit tracker, AI-ETL pipeline, report generator).

## 0.3 Architectural principles (apply to every ticket)

- Keep the AI-ETL pattern. Every new ingestion surface (BOM upload, supplier portal submission, asset energy file) must route through the same AI schema-mapping and cleaning pipeline already used for E1/S1. Never make the user map columns by hand.

- Use the existing credit model. PCF calculations and sector-pack AI calls are billable events — add new transactionType enum values rather than building a parallel metering system.

- Sector packs are data, not code. A sector pack is a seeded bundle of KPI definitions, materiality starters, emission factors, report templates, and benchmark buckets — loaded from JSON at seed time and rendered by generic components. Adding a new sector must not require frontend work.

- Primary vs secondary data is a first-class flag. Every emissions number — from the E1 module, from PCF, from the supplier portal — must carry a dataQualityFlag so ESRS E1 §51(g) ("% primary data") computes automatically.

- Every AI-generated number must be traceable to a source. Reuse the existing Data Lineage module — PCF calculations link back to BOM line items, supplier submissions, and emission-factor versions.

- No new top-level sidebar entries unless a feature is genuinely user-facing as a discrete destination. Sector selection is a setting; PCF lives under Environmental; the supplier portal is a separate subdomain/app.

# 1. Q2–Q3 2026  ·  PCF Module (Lite) + Electronics Sector Pack

Design-partner framing Unigen gets the Electronics Sector Pack free for 12 months in exchange for a named case study, their anonymised data seeding the first benchmark cohort, and one seat on the Customer Advisory Board. This means the first PCF calculations the engine runs are Unigen's SSDs, DRAM modules, and power supplies — design the UX for an electronics engineer, not a generalist.

## 1.1 PCF Core Data Model

| PCF-01 | Extend Prisma schema with product & BOM models | 8 pts | P0 |
| --- | --- | --- | --- |

Scope

Add seven new Prisma models that form the PCF graph. The models are shared across every sector pack (an SSD, a vehicle, a building, and a financial product are all Products with different LifecycleStages active).

Prisma schema additions

model Product { id String @id @default(uuid()) companyId String company Company @relation(fields: [companyId], references: [id], onDelete: Cascade) orgUnitId String? orgUnit OrgUnit? @relation(fields: [orgUnitId], references: [id]) sku String name String sector String // electronics ¦ automotive ¦ real_estate ¦ financial ¦ generic functionalUnit String // "1 SSD module", "1 vehicle", "1 m2 leasable" declaredUnit String // usually same as functionalUnit for Lite massKg Float? lifetimeYears Float? methodology String @default("ISO_14067") createdAt DateTime @default(now()) updatedAt DateTime @updatedAt boms BillOfMaterialsItem[] processes ProcessStep[] calculations PcfCalculation[] @@unique([companyId, sku]) } model Component { id String @id @default(uuid()) companyId String company Company @relation(fields: [companyId], references: [id], onDelete: Cascade) name String materialClass String // "aluminum_6061", "pcb_fr4", "li_ion_nmc", ... supplierName String? originCountry String? primaryDataFlag Boolean @default(false) createdAt DateTime @default(now()) bomItems BillOfMaterialsItem[] } model BillOfMaterialsItem { id String @id @default(uuid()) productId String product Product @relation(fields: [productId], references: [id], onDelete: Cascade) componentId String component Component @relation(fields: [componentId], references: [id]) quantity Float unit String // kg, pcs, m, m2 scrapRatePct Float @default(0) lifecycleStage String // A1, A2, A3, A4, B1, C1 (EN 15978 stages) sortOrder Int @default(0) } model EmissionFactor { id String @id @default(uuid()) source String // ecoinvent_3_10, defra_2024, epa_ghg_2024, supplier_primary activityName String region String // GLO, EU, US, VN, MY, CN, ... value Float unit String // kgCO2e per <functionalUnit> vintage Int uncertaintyStd Float? // for Monte Carlo createdAt DateTime @default(now()) @@index([source, region, vintage]) @@index([activityName]) } model ProcessStep { id String @id @default(uuid()) productId String product Product @relation(fields: [productId], references: [id], onDelete: Cascade) lifecycleStage String siteId String? energyKwh Float? waterM3 Float? wasteKg Float? emissionsKg Float? notes String? } model PcfCalculation { id String @id @default(uuid()) productId String product Product @relation(fields: [productId], references: [id], onDelete: Cascade) runAt DateTime @default(now()) engineVersion String totalKgCo2e Float uncertaintyLow Float? uncertaintyHigh Float? primaryDataPct Float // computed share breakdownByStage Json // { A1: 42.1, A2: 3.4, A3: 11.0, ... } breakdownByComp Json // [{ componentId, kgCo2e, pct }] factorSnapshot Json // which factor IDs + vintages were used status String @default("draft") // draft ¦ final ¦ verified } model PcfVerification { id String @id @default(uuid()) calculationId String verifierName String verifierOrg String? verifiedAt DateTime standard String // ISO_14067 ¦ PEF ¦ GHG_Product evidenceUrl String? notes String? }

Acceptance

- prisma migrate dev runs cleanly on a fresh DB.

- All new tables carry companyId, onDelete: Cascade, and at least one useful composite index.

- Seed script loads a starter set of 50 Ecoinvent-mapped EmissionFactor rows for common electronics materials (aluminum, copper, FR4 PCB, solder, plastics, Li-ion cells).

- No breaking changes to existing tables — zero downtime migration.

## 1.2 BOM Upload & AI Material Classifier

| PCF-02 | BOM spreadsheet upload with AI schema mapping | 13 pts | P0 |
| --- | --- | --- | --- |

Scope

A dedicated BOM upload surface at POST /api/pcf/products/:productId/bom-upload. Accepts any Excel/CSV with any column order in any language — reuses the existing AI-ETL pipeline pattern from /api/e1/upload and /api/s1/upload. The new twist is a material classifier step that maps freeform material descriptions to canonical materialClass values and suggests the best EmissionFactor match.

Backend tasks

- New route backend/src/routes/pcf.js with: POST /products, GET /products, GET /products/:id, POST /products/:id/bom-upload, POST /products/:id/calculate.

- Reuse the column-mapping prompt structure from the existing AI-ETL engine; add a second prompt stage that classifies each BOM row into (materialClass, supplierName, originCountry, lifecycleStage) with confidence scores.

- For each mapped row, query EmissionFactor table with the classified materialClass + region; return top-3 candidates with confidence. Store the user's chosen factor on the BOMItem.

- Integrate with trackedAICall + CreditTransaction. Add new transactionType values: PCF_BOM_UPLOAD (2 credits per product regardless of row count), PCF_CALCULATION (1 credit per calculation run).

- All AI calls route through the existing Anthropic client (claude-sonnet-4-20250514).

Frontend tasks

- New page frontend/src/pages/pcf/ProductList.jsx — table of all Products with SKU, name, sector, latest PCF value, primary-data %, and status badge.

- New page ProductDetail.jsx with three tabs: BOM, Calculation, History.

- BOM tab reuses the FileDropzone component from the existing E1Upload. After upload, render a review table where each row shows: original text → AI-suggested materialClass + factor → confidence chip. Low-confidence rows (<70%) float to the top in a "Needs review" band.

- Every cell is inline-editable. Clicking a factor opens a lightweight search-select (like GitHub's issue search) that queries /api/pcf/factors?q=...

UI spec

| Primary CTA | Drop-zone with "Drop BOM file (.xlsx, .csv) here". On hover, teal outline; on drag-over, teal fill with 20% opacity. Matches existing FileDropzone component exactly. |
| --- | --- |
| Progress | After upload: three-step progress indicator (Upload → AI map → Classify) using existing stepper pattern. |
| Review table | Columns: Row #, Original text, Material (editable), Factor (editable), Quantity, Unit, Stage, Confidence. Confidence rendered as small colored pill: green ≥85, amber 70–85, red <70. |
| Empty state | Blue-tinted card with a sample .xlsx download link: "Not sure how to format your BOM? Grab our starter template" — reduces support load. |
| Errors | Row-level errors render inline with a tooltip, never a modal. |
| Keyboard | Tab navigates cells; Enter saves; Esc cancels; j/k move row selection. |

Acceptance

- Upload a 500-row BOM; end-to-end in under 40 seconds on a typical product.

- Classifier reaches ≥85% accuracy on the Unigen test fixture (50 canonical SKUs with known answers).

- Every BOM row is traceable in the Lineage module back to (file, row number, user, timestamp).

| PCF-03 | LCA calculation engine with Monte Carlo uncertainty | 13 pts | P0 |
| --- | --- | --- | --- |

Scope

Pure-Node calculation service that takes a Product + its BOM + ProcessSteps and returns a PcfCalculation. Lite version uses a cradle-to-gate boundary (stages A1–A3). Full version adds A4, B1, C1 in Q4. Uses Monte Carlo (1,000 iterations) over emission-factor uncertainty distributions to output a 5th/95th percentile range.

Backend tasks

- New file backend/src/services/pcfEngine.js exporting calculatePcf(productId): Promise<PcfCalculation>.

- Algorithm: for each BOMItem, fetch chosen EmissionFactor, compute kgCO2e = quantity × (1 + scrapRatePct/100) × factorValue, bucket by lifecycleStage and componentId.

- Monte Carlo: resample factor values from N(mean, std) where std is stored on EmissionFactor (fall back to 10% if null), run 1,000 trials, output p5/p50/p95.

- primaryDataPct = sum of quantity-weighted bom items where component.primaryDataFlag = true, divided by total.

- Store full factorSnapshot JSON so results are reproducible even after factor database updates.

- Wrap in a Promise.allSettled with a 30 s timeout; fail gracefully if any factor is missing.

Frontend tasks

- Calculation tab on ProductDetail page. "Run calculation" button; result renders with: big number at top (p50), range underneath (p5 – p95), Sankey diagram for stage breakdown, horizontal bar chart for top 10 components.

- Sankey uses Recharts Treemap or a lightweight D3 Sankey (recommend d3-sankey + react-d3-sankey wrapper, already compatible with existing Recharts setup).

- On hover over any Sankey node, highlight the matching BOM rows in the BOM tab through shared state.

- "Why this number?" panel — a slide-out drawer listing the top 5 contributors with their factor source, region, and vintage. Users can click any row to jump to its BOM entry.

Acceptance

- Calculation for a 100-row BOM completes in < 2 seconds server-side.

- Two runs in a row with the same inputs produce identical totals but different (bounded) p5/p95 within expected noise.

- Removing a component's primary-data flag visibly drops primaryDataPct.

## 1.3 What-If Simulator

| PCF-04 | What-if simulator for abatement scenarios | 8 pts | P1 |
| --- | --- | --- | --- |

Scope

A scenario modeller that lets the user pose questions like "What if we swap to 30% recycled aluminum?", "What if assembly moves from Shenzhen to Ho Chi Minh City?", "What if the Malaysia site runs on renewable PPA?" — and see the PCF delta live without persisting the change.

Backend

- POST /api/pcf/products/:id/simulate — accepts a scenario object (array of overrides: swap factor A for factor B, change region, change a ProcessStep energy value). Runs calculatePcf with overrides in-memory, returns a diff result.

- Does not write PcfCalculation — this is stateless by design.

Frontend

- Side-by-side layout: baseline PCF on the left, scenario PCF on the right, delta in the middle (green if reduction, red if increase).

- Three pre-built scenario templates in the sidebar: "Recycled materials", "Site energy switch", "Supplier relocation". One click populates the overrides form.

- User can save a scenario as a named "abatement option" that feeds into the existing SBTi Targets module — this creates a powerful cross-sell between PCF and SBTi.

UI delight moment

The "wow" frame When the user adjusts a slider (e.g., recycled aluminum % from 0 to 30), the Sankey diagram animates in real time as the numbers change. This is the screenshot that ends up on the product landing page. Recharts doesn't do this natively — use Framer Motion for the tween between states.

## 1.4 Electronics Sector Pack

| PCF-05 | Sector pack framework (reusable infrastructure) | 8 pts | P0 |
| --- | --- | --- | --- |

Scope

A data-driven plug-in system. Each sector pack is a folder under backend/src/sectors/<sector>/ containing five JSON files: pack.json (metadata), kpis.json, materiality.json, factors.json, templates/. Seeded into the DB at install time; selected at onboarding and switchable in Settings.

Prisma additions

model SectorPack { id String @id @default(uuid()) key String @unique // electronics ¦ automotive ¦ real_estate ¦ financial name String version String enabled Boolean @default(true) manifest Json createdAt DateTime @default(now()) kpis SectorKpi[] } model SectorKpi { id String @id @default(uuid()) packId String pack SectorPack @relation(fields: [packId], references: [id], onDelete: Cascade) code String // TC-HW-410a.1 name String unit String framework String // SASB ¦ ESRS ¦ RBA ¦ custom category String // environmental ¦ social ¦ governance ¦ product formula String? // how to compute from existing data aggregation String? // sum ¦ avg ¦ ratio sortOrder Int @default(0) } model CompanySectorSelection { companyId String @id company Company @relation(fields: [companyId], references: [id], onDelete: Cascade) sectorKey String selectedAt DateTime @default(now()) }

Loader

- backend/src/services/sectorLoader.js — on boot, read every sectors/*/pack.json, upsert SectorPack + SectorKpi rows. Pack version bump triggers a migration.

- GET /api/sectors returns the installed list. POST /api/sectors/select sets the company's active pack.

- Standards Registry (backend/src/services/standardRegistry.js) extends to dynamically append sector-specific disclosures when a pack is active for that company.

Frontend

- New onboarding step after company signup: "Which industry best describes you?" — 6-card picker (Electronics, Automotive, Real Estate, Financial Services, Food & Beverage, Other). The card for the selected pack animates to the top and the rest grey out.

- In Settings → Company, a "Change sector" dropdown with a warning modal (existing data preserved, dashboards reflow).

| PCF-06 | Electronics sector pack content | 8 pts | P0 |
| --- | --- | --- | --- |

Scope

Actual content for the Electronics pack — this is the deliverable Unigen sees. Requires a sustainability SME reviewer sign-off before ship.

Content bundle (backend/src/sectors/electronics/)

- pack.json: metadata, version, frameworks supported (SASB TC-HW, TC-SC; ESRS E1/E5; RBA Code of Conduct; Conflict Minerals; RoHS/REACH).

- kpis.json: ~35 KPIs including: energy use per wafer (TC-SC-130a.1), water withdrawn in regions of high stress (TC-SC-140a.1), hazardous waste per unit produced, share of suppliers audited against RBA, % recycled content per product line, conflict-minerals smelter coverage %.

- materiality.json: 40 starter IROs typical for EMS/semiconductor companies — negative impact of PFAS use in fabs, transition opportunity from circular electronics, supply-chain labor risk in Southeast Asia, customer-driven decarb requirements from OEMs, etc.

- factors.json: 80 electronics-specific emission factors (DRAM cells, NAND flash, PCBs by thickness & layer count, aluminum heatsinks by alloy, common packaging materials).

- templates/report-narrative.md: sector-specific narrative scaffolds for the report generator (how to describe a semiconductor company's climate risk, RBA approach, etc.).

Frontend dashboard additions

- When an Electronics-sector company opens /analytics, three extra KPI tiles appear: "Per-SKU PCF coverage", "RBA-audited supplier %", "Conflict-minerals smelter list completeness".

- New dashboard page /sector/electronics with: fab-level water stress map (D3 choropleth using WRI Aqueduct tier), PCF distribution histogram across the product catalog, per-product-line emissions intensity.

- Homepage tiles dynamically show sector-relevant modules above generic ones.

Acceptance

- Sustainability SME reviewer signs off the content (external consultant acceptable for v1).

- Unigen's existing uploaded data flows into all new dashboards without re-upload.

- Report generator produces a valid SASB TC-HW section using the template.

## 1.5 PCF Sharing & Export

| PCF-07 | Per-SKU PCF Product Passport (PDF + JSON) | 5 pts | P1 |
| --- | --- | --- | --- |

Scope

A one-click export that produces two artefacts for a given PCF calculation: (1) a human-readable 2-page PDF "Product Carbon Footprint Statement" branded with the company logo; (2) a machine-readable JSON in the WBCSD PACT Pathfinder v2 schema (the emerging industry standard, already adopted by BASF, Michelin, and the Catena-X automotive consortium).

Backend

- POST /api/pcf/calculations/:id/export?format=pdf|json|pact.

- Reuse pdfkit from the existing Reports module; the sector pack templates drive wording.

- PACT JSON shape: pcf.declaredUnit, pcf.pcfExcludingBiogenic, pcf.pcfIncludingBiogenic, pcf.fossilGhgEmissions, assurance, productOrSectorSpecificRules — match the public schema at wbcsd.org/Pathfinder.

Frontend

- "Share PCF" button on the ProductDetail page opens a small modal: format picker, scope (public link / email / download), optional expiry date.

- Public link route /pcf/public/:token renders a minimal, unauthenticated page (useful for Unigen to send to OEM buyers without requiring them to have accounts).

## 1.6 Benchmark Data Foundation

| PCF-08 | Anonymous benchmark cohort infrastructure | 5 pts | P2 |
| --- | --- | --- | --- |

Scope

The groundwork for the future "you're in the 62nd percentile" feature. Ship the privacy infrastructure in Q2-Q3; activate the UI once ≥10 companies have contributed data to any cohort.

Backend

- New table BenchmarkCohort(sectorKey, kpiCode, region, cohortSize, p25, p50, p75, lastUpdated). Recomputed nightly.

- Consent gate: add Company.benchmarkOptIn boolean, default false. Only companies that have opted in contribute and only they can see percentiles.

- k-anonymity: never return a cohort stat if cohortSize < 10. Return null and let the UI show "Not enough peers yet".

- Differential privacy: add Laplace noise (ε = 1.0) to p50 for sensitive KPIs (anything with fewer than 50 contributors).

Frontend

- Onboarding opt-in toggle with plain-English explanation: "Share anonymised data to unlock peer benchmarks. Your data is never linked to your company name and only aggregated stats (medians, quartiles) are shown."

- Dashboard tiles get a "vs. peers" footer when a benchmark exists; otherwise a dim "Unlock peer benchmarks" affordance that links to the opt-in.

# 2. Q4 2026  ·  Automotive Sector Pack + Supplier Scope 3 Portal

Why these ship together Automotive is the most PCF-hungry sector on earth — OEMs literally require their suppliers to submit product footprints in a specific format (Catena-X). The Supplier Portal is not a separate product; it is the automotive pack's data-collection backbone. Ship them in one release or you ship a theoretical capability.

## 2.1 Automotive Sector Pack

| AUTO-01 | Automotive sector pack content | 8 pts | P0 |
| --- | --- | --- | --- |

Scope

Analogous to PCF-06 but for automotive. BMW's 2024 sustainability report (loaded in the project knowledge) is the gold-standard template — mine it for KPIs, disclosure shape, and narrative patterns.

Content bundle (backend/src/sectors/automotive/)

- kpis.json: SASB TR-AU series — sales-weighted fleet g CO2/km, ZEV share, NCAP 5-star percentage by region, safety defect complaints, trade-union coverage, work stoppages/idle days. Plus ESRS E1 automotive-specific disclosures and EU fleet CO2 regulation metrics.

- materiality.json: typical automotive IROs — battery supply-chain human-rights risk, use-phase emissions dominance (BMW shows this is ~65% of their Scope 3 reduction pathway), transition risk from ICE phase-out regulations, opportunity from circular battery remanufacturing, End-of-Life Vehicle Directive compliance.

- factors.json: drivetrain-specific factors — ICE g/km by segment, BEV use-phase kWh/km × grid mix, battery cell production by chemistry (NMC, LFP, solid-state in preview), typical BOM-level factors for vehicle classes.

- templates/: narrative scaffolds for vehicle-fleet-weighted metrics, Catena-X data-space context, and the EU Battery Regulation passport.

Dashboard

- /sector/automotive with: fleet fuel-economy trend chart (multi-year, by drivetrain), BEV share gauge, battery PCF per kWh benchmark vs industry, use-phase vs supply-chain emissions split.

- "Vehicle digital passport" tab for each Product where sector=automotive — produces an EU-Battery-Regulation-compliant passport.

## 2.2 Supplier Scope 3 Portal

| SUP-01 | Supplier entity model + token-based invitation | 8 pts | P0 |
| --- | --- | --- | --- |

Scope

The supplier portal is a separate sub-app — conceptually a mini-Triple-I for the buyer's suppliers. No supplier needs a Triple I account. They receive an email with a scoped, time-limited link; they land on a branded mini-site; they submit data; they leave. All data flows into the buyer's Scope 3 inventory with primaryDataFlag=true.

Prisma additions

model Supplier { id String @id @default(uuid()) buyerCompanyId String buyerCompany Company @relation(fields: [buyerCompanyId], references: [id], onDelete: Cascade) name String contactEmail String country String annualSpendUsd Float? category String? // tier1_direct, tier1_indirect, logistics, ... riskScore Float? createdAt DateTime @default(now()) requests SupplierDataRequest[] @@unique([buyerCompanyId, contactEmail]) } model SupplierDataRequest { id String @id @default(uuid()) supplierId String supplier Supplier @relation(fields: [supplierId], references: [id], onDelete: Cascade) reportingYear Int scope3Category String // cat1_purchased_goods, cat4_transportation, ... status String @default("sent") // sent ¦ opened ¦ submitted ¦ approved ¦ rejected token String @unique tokenExpiresAt DateTime sentAt DateTime @default(now()) submittedAt DateTime? approvedAt DateTime? submission Json? // the form payload dataQuality String? // primary ¦ spend_based ¦ secondary }

Backend

- New route backend/src/routes/suppliers.js (authenticated buyer side) — CRUD on Supplier, POST /suppliers/:id/request to create a SupplierDataRequest and dispatch an email.

- New public route backend/src/routes/supplierPortal.js (no auth, but every route validates the token) — GET /portal/:token returns the request shape, POST /portal/:token submits data.

- Token = 48-byte random, base64url encoded, JWT-wrapped with scope claim (sc: "supplier:submit"). Validates on every request.

- Email template: branded with buyer's logo, plain language, mobile-responsive, calls to action in buyer's language (use company.locale).

- On submission: run the AI classifier (same as PCF-02) to validate the supplier's numbers against expected ranges; auto-flag outliers for buyer review.

Frontend (buyer side)

- New page /suppliers — table of suppliers, response-rate bar, CTA "Send data request" with a bulk action (select 50 suppliers, send to all).

- Geo heatmap of suppliers colored by response rate — D3 + Natural Earth world vector. Click a country, see the list.

- Request detail page — side-by-side: what was asked, what was submitted, which numbers look anomalous. One-click "Approve & ingest into Scope 3".

Frontend (supplier side — separate tiny app)

- Create frontend-supplier/ directory in the monorepo. Separate Vite build, served from a subdomain (portal.triplei.io/:token).

- Three screens: welcome (with buyer logo + ask), form (simple, progressive disclosure), confirmation.

- Form is mobile-first — most suppliers will open the link on a phone. Large tap targets, chunked into sections of ≤ 5 fields each.

- Three input modes: (1) type numbers directly, (2) upload an invoice/bill (reuse the existing doc-extract endpoint), (3) paste an API payload (for sophisticated suppliers).

- No account creation. Save-and-resume works via the same token, so a supplier can start on desktop, finish on mobile.

Acceptance

- Send 100 test requests; receive at least 60 submissions in ≤ 48 hours in the Unigen pilot.

- Tokens expire correctly; an expired token yields a friendly error page ("Ask your buyer to resend").

- Submitted data surfaces in the buyer's E1 dashboard tagged as Scope 3 Category X with dataQuality=primary.

## 2.3 Integration: Supplier-fed PCF

| SUP-02 | Pipe supplier submissions into PCF calculations | 5 pts | P1 |
| --- | --- | --- | --- |

Scope

When a supplier submits a component-level PCF through the portal, automatically match it to the buyer's Product BOMs and offer a one-click "Use supplier's primary PCF instead of industry average" action.

Backend

- Matching heuristic: fuzzy-match supplier.name × component.supplierName, then material-class alignment, then part number if present.

- On match: create an EmissionFactor row with source=supplier_primary and the supplier's submitted value, link it to the component; flip component.primaryDataFlag = true.

- Recompute every affected PcfCalculation with status=draft (never silently overwrite a final calculation — queue a "new data available" notification instead).

Frontend

- New notification banner on the ProductDetail page: "Supplier X submitted a primary-data PCF for component Y. Apply?" → accept / dismiss / view.

- The moment the user accepts, the primary-data-% KPI visibly climbs. Small confetti animation — this is genuinely earned.

# 3. Q1 2027  ·  Real Estate + Financial Services Sector Packs

What unlocks at this point With two more sector packs live, Triple I becomes credible in the two largest enterprise ESG spend categories on earth: Real Estate (GRESB runs a $7 trillion benchmark; every institutional REIT participates) and Financial Services (PCAF has 550+ signatories; SFDR applies to every EU-marketed fund). This is the point at which enterprise sales conversations move to Enterprise-tier pricing.

## 3.1 Real Estate Sector Pack

| RE-01 | Asset-level data model | 8 pts | P0 |
| --- | --- | --- | --- |

Scope

Real estate needs asset-level granularity — each building is a reporting unit. The existing OrgUnit model almost fits, but assets carry properties OrgUnits don't (floor area, asset class, tenure, certifications, year built, acquisition date).

Prisma additions

model RealEstateAsset { id String @id @default(uuid()) companyId String company Company @relation(fields: [companyId], references: [id], onDelete: Cascade) orgUnitId String? orgUnit OrgUnit? @relation(fields: [orgUnitId], references: [id]) name String assetClass String // office ¦ retail ¦ residential ¦ industrial ¦ logistics ¦ hotel ¦ mixed tenure String // owned ¦ leased grossFloorAreaM2 Float netLeasableM2 Float? yearBuilt Int? yearAcquired Int? country String city String latitude Float? longitude Float? certifications Json? // [{ scheme: "LEED", level: "Gold", year: 2021 }] tenantCount Int? occupancyPct Float? createdAt DateTime @default(now()) energyRecords AssetEnergyRecord[] emissionRecords AssetEmissionRecord[] } model AssetEnergyRecord { id String @id @default(uuid()) assetId String asset RealEstateAsset @relation(fields: [assetId], references: [id], onDelete: Cascade) year Int month Int? fuel String // electricity ¦ natural_gas ¦ district_heat ¦ district_cool ¦ oil quantity Float unit String cost Float? currency String? sourceDoc String? } model AssetCrremPathway { id String @id @default(uuid()) assetId String asset RealEstateAsset @relation(fields: [assetId], references: [id], onDelete: Cascade) pathway String // 1.5C ¦ 2.0C strandedFromYear Int? currentKgCo2ePerM2 Float updatedAt DateTime @updatedAt }

| RE-02 | Real estate sector pack content + CRREM engine | 13 pts | P0 |
| --- | --- | --- | --- |

Scope

Content bundle + the stranded-asset pathway calculator. CRREM (Carbon Risk Real Estate Monitor) publishes open pathways by country × asset class; the engine compares each asset's trajectory against the 1.5°C pathway and identifies the year it strands.

Content (backend/src/sectors/real_estate/)

- kpis.json: energy use intensity (kWh/m²), GHG intensity (kgCO2e/m²), water intensity, waste diversion rate, green-certified share of portfolio, CRREM stranding year, GRESB score proxy.

- materiality.json: physical climate risk per asset (flood, heat, water stress via Aqueduct), transition risk from local ordinances (NYC LL97, California SB 253), opportunity from deep retrofit.

- factors.json: country × fuel grid factors that update annually from IEA; a small lookup of retrofit options with their typical kWh/m² savings.

- crrem-pathways.json: seeded from the open CRREM dataset — kgCO2e/m² trajectory 2020-2050 for each (country, asset class, scenario).

Backend engine

- backend/src/services/crremEngine.js — for each asset, project current intensity forward (user-defined retrofit assumption or flat), find the first year it exceeds the pathway, store in AssetCrremPathway.

- Physical risk overlay — for each asset lat/long, call the WRI Aqueduct API or a cached local copy for water stress tier; derive flood/heat risk from IPCC AR6 regional projections (pre-baked lookup).

Frontend

- /sector/real_estate — map-first dashboard using Mapbox GL (or MapLibre for open-source). Each asset is a pin colored by CRREM stranding proximity (green: safe past 2040, amber: 2030–2040, red: strands before 2030).

- Asset detail drawer on pin click: energy intensity chart with the CRREM pathway overlaid, retrofit scenario toggle ("if we cut EUI by 25% in 2027, do we stay compliant past 2040?").

- Portfolio stranded-asset timeline — horizontal timeline with a dot per asset; lets the asset manager see the wave of strandings at a glance.

- GRESB export button — produces a CSV in the GRESB Asset Portal's expected format.

## 3.2 Financial Services Sector Pack

| FS-01 | Financial-instrument data model | 8 pts | P0 |
| --- | --- | --- | --- |

Scope

Financial firms don't have "products" — they have exposures. The PCAF methodology covers 7 asset classes (listed equity & bonds, business loans, project finance, commercial real estate, mortgages, motor vehicle loans, sovereign debt). Each has its own attribution formula.

Prisma additions

model FinancialExposure { id String @id @default(uuid()) companyId String company Company @relation(fields: [companyId], references: [id], onDelete: Cascade) assetClass String // listed_equity ¦ corp_bonds ¦ business_loans ¦ project_finance ¦ // commercial_re ¦ mortgages ¦ motor_vehicle_loans ¦ sovereign counterpartyName String counterpartyIsin String? counterpartyLei String? sector String? // NACE code country String? outstandingAmount Float currency String equityValue Float? // for attribution factor totalBalanceSheet Float? // for corp loans epc String? // EPC rating for mortgages/CRE evic Float? // enterprise value including cash reportingYear Int dataQualityScore Int // PCAF 1 (best) to 5 (worst) createdAt DateTime @default(now()) financedEmissions FinancedEmissionsCalc[] } model FinancedEmissionsCalc { id String @id @default(uuid()) exposureId String exposure FinancialExposure @relation(fields: [exposureId], references: [id], onDelete: Cascade) reportingYear Int attributionFactor Float // outstanding / EVIC or similar per PCAF counterpartyScope1 Float? // tCO2e total counterpartyScope2 Float? counterpartyScope3 Float? financedScope1 Float financedScope2 Float financedScope3 Float? waci Float? // weighted avg carbon intensity calcAt DateTime @default(now()) factorSnapshot Json }

| FS-02 | PCAF financed-emissions engine + SFDR PAI dashboard | 13 pts | P0 |
| --- | --- | --- | --- |

Scope

For each FinancialExposure, look up counterparty emissions (from a commercial data provider like MSCI / S&P / ISS, or from our own customers' submissions if they're also our customers), compute financed emissions per PCAF formulas, and roll up portfolio-level metrics.

Backend

- backend/src/services/pcafEngine.js with a function per asset class (PCAF Annex B codifies the formulas). Listed equity: financed_emissions = (investment / EVIC) × investee_emissions. Mortgages: financed_emissions = (outstanding / property_value) × property_emissions. Etc.

- Data-quality hierarchy: always try to fetch PCAF Level 1 (reported, verified) first; fall back through Level 2 (reported, unverified), Level 3 (sector-average from revenue), Level 4 (sector-average from assets), Level 5 (proxy). Store the level per exposure.

- Counterparty emission lookup service — abstract behind an adapter pattern. Initial adapters: "customer submission" (zero cost), "manual entry" (user types counterparty's reported emissions), "CDP public dataset" (free). Paid-provider adapters (MSCI, S&P) as future work.

- SFDR PAI indicator computations — the 14 mandatory + selection of 46 voluntary indicators. Most are derived from the same counterparty data, just presented differently.

Frontend

- /sector/financial_services — portfolio-level top panel: total financed emissions (tCO2e), WACI, % AUM covered, average PCAF score.

- Drill-down by asset class — stacked bar, click to filter the exposure table below.

- Heatmap of exposures by sector (NACE) × country, colored by financed emissions intensity — instantly shows the bank which parts of the book are the carbon liability.

- SFDR PAI statement generator — one-click export of the PAI table in the ESMA RTS template format.

- Portfolio alignment tile using the PACTA or ITR methodology — out of scope for MVP but design the tile placeholder now so enterprises see the roadmap.

# 4. Cross-Cutting Concerns

## 4.1 Performance budget

The platform must stay fast as data volume grows. Non-negotiable budgets:

| Surface | Budget | Technique |
| --- | --- | --- |
| Dashboard render | < 800 ms P95 | Server-side aggregation; every dashboard endpoint returns pre-computed snapshots from nightly materialised views, not raw rows. |
| PCF calculation | < 2 s for 100 BOM items | In-process compute; no DB round-trip per BOM item; batch factor lookups. |
| Supplier portal first paint | < 1.2 s on 3G | Separate Vite bundle, aggressive code splitting, critical CSS inlined, no tracking scripts. |
| Report generation | < 30 s for full ESRS report | Stream PDF, don't buffer; parallelise chart generation with worker_threads. |

## 4.2 Accessibility

- WCAG 2.2 AA across all new surfaces. Every chart in Recharts gets a data-table fallback behind an "Accessible view" toggle.

- The supplier portal especially — suppliers in remote regions may use screen readers, older browsers, or assistive tech. Test on real devices, not just Lighthouse.

- Color is never the only cue — PCF hotspot severity uses color and an icon and a label.

## 4.3 Security

- Supplier portal tokens: signed JWT, HTTP-only cookie for session-resume, rate-limited (10 req/min per token), automatic expiry after 30 days or one successful submission.

- Customer opt-in for benchmark cohort is granular (per KPI family). Withdrawal is one click and retroactive — a nightly job recomputes cohorts to exclude withdrawn companies.

- Sector-specific emission factors are licensed data — the seeder must check a SECTOR_PACK_LICENSE.md in each pack folder before loading; unlicensed packs don't seed.

- New API surfaces carry the existing authenticate middleware; supplier portal routes carry a validateSupplierToken middleware instead.

## 4.4 Observability

- Every PCF calculation logged with engineVersion, duration, row count, factor-cache hit rate, output total.

- New dashboards in the existing Activity Log for: PCF runs by company, supplier portal response rates, sector-pack usage.

- Error tracking: the existing Sentry (or equivalent) integration extended with release tagging per sector-pack version.

## 4.5 Testing

- Golden-record fixture per sector: for Electronics, a canonical Unigen SSD with a known correct PCF. Any engine change that shifts that number by >1% must be explicitly approved.

- End-to-end test: Supplier receives email → opens portal → submits data → buyer sees it in E1 dashboard → flows into PCF → primary-data % updates. This is the "happy path" customer demo, and it deserves a permanent E2E Playwright test.

- Load test for supplier portal: 500 concurrent tokens submitting simultaneously. This mimics a buyer doing a mass outreach, which is the common usage pattern.

# 5. Milestones & Release Gates

## 5.1 Sprint sequencing

| Sprint | Tickets | Release gate |
| --- | --- | --- |
| Sprint 1 (Q2-W1–2) | PCF-01, PCF-05 | Schema lands on staging; sector loader running. |
| Sprint 2 (Q2-W3–4) | PCF-02, PCF-06 | Upload a BOM end-to-end; Electronics pack seeded. |
| Sprint 3 (Q2-W5–6) | PCF-03, PCF-07 | First Unigen PCF calculation renders in the UI. |
| Sprint 4 (Q3-W1–2) | PCF-04, PCF-08 | What-if simulator live; benchmark infrastructure in place. |
| Q3 release | — | Unigen case study recorded; PR launch of Electronics pack. |
| Sprint 5 (Q4-W1–2) | AUTO-01 | Automotive pack seeded; BMW-style dashboard live on test. |
| Sprint 6 (Q4-W3–4) | SUP-01 | Supplier portal GA; first live buyer dispatches 10 requests. |
| Sprint 7 (Q4-W5–6) | SUP-02 | Supplier-fed PCF integration live. |
| Q4 release | — | Automotive + Supplier portal public launch. |
| Sprint 8 (Q1-W1–2) | RE-01 | Real estate schema; first asset uploaded. |
| Sprint 9 (Q1-W3–4) | RE-02 | CRREM engine running; stranded-asset map live. |
| Sprint 10 (Q1-W5–6) | FS-01 | Financial exposure model; first PCAF test calc. |
| Sprint 11 (Q1-W7–8) | FS-02 | PCAF engine + SFDR PAI exporter live. |
| Q1 2027 release | — | Full platform launch — six sectors, enterprise-tier pricing unlocked. |

## 5.2 What NOT to build in this roadmap

Ruthlessly deprioritised — ship them only when real customer pull demands them:

- Full ISO 14067 verification workflow (defer to 2027 H2 — MVP supports external verifier role via existing audit lineage).

- Catena-X live data-space integration (requires commercial membership; build an export format that matches, integrate when 3+ customers request).

- Real-time benchmark updates — nightly batch is enough for v1.

- Mobile native apps — the supplier portal is mobile-responsive web; native adds scope without adding revenue in this window.

- Counterparty emissions data-provider integrations (MSCI, S&P, ISS) — the FS adapter pattern makes this additive; enterprise customers bring their own subscriptions.

## 5.3 Definition of Done (applies to every ticket)

- Backend: Prisma migration reversible; unit tests ≥ 80% coverage on service layer; integration test for the happy path; OpenAPI docs updated.

- Frontend: Component rendered in Storybook with at least 3 states (empty, loading, populated); dark-mode verified; keyboard-navigable; tested at 320px width.

- Content (sector packs): SME reviewer sign-off; factor sources cited; license file present.

- UX: user can complete the happy path with no support article open; the feature has a 1-sentence onboarding tooltip on first use.

- Launch: changelog entry written; in-app changelog modal triggered on user's next visit; sales deck updated.

One note to the engineering lead The three releases compound: the PCF engine built in Q2 feeds the supplier portal in Q4 and the PCAF engine in Q1. Don't optimise any single release in isolation. Every data model added in Q2 should look right when you squint at the Q1 2027 endpoint. When in doubt, favour the sector-agnostic abstraction over the sector-specific shortcut — you will thank yourself in January 2027.